**Iteration 1 Review**

**Accomplishments of Iteration 1**

* UML Diagrams created
* User object created
* Login system created
* Mark system created
* Following system created

**Requirements of Next Iteration**

Requirement: Tags (category system for Marks)

Subrequirement: Default Tags (categories such as Favorites, Sports, Politics, etc.)

Subrequirement: Custom Tags (users can create their own Tags)

Requirement: Mark Interaction

Subrequirement: Checks System (Similar to Facebook’s Like system)

Subrequirement: Re-marking System (Similar to Facebook’s Share system)

Requirement: Sorting and Filtering Marks

Subrequirement: Sort by….

1. Most clicked
2. Most checked

Subrequirement: Filter by….

1. Tags
2. User who posted mark

**What to Do Differently Next Iteration**

* More frequent, smaller meetings
  + Each subgroup (two people working on a specific feature) should have biweekly meetings
* Don’t mess with local git folders
* Better version controlling
  + We had a situation where we lost a significant amount of work near the submission data. We were able to recover it, fortunately.